Broad-Lytics Build Guide

A phased implementation guide for building a BSS/OSS SaaS platform with the current MERN template stack.

# Project Vision

Broad-Lytics is a Subscription and Service Operations platform that helps organizations manage customers, plans, subscriptions, billing operations, and service lifecycle events from one dashboard.

# Target MVP Scope

Multi-tenant organizations and user roles (Owner, Billing Admin, Support Agent, Viewer)

Customer account management and contact profiles

Product catalog (plans, add-ons, prices, billing cycles)

Subscription lifecycle (create, upgrade, downgrade, suspend, cancel, reactivate)

Invoice generation with line items, taxes, totals, and payment status

Service operations timeline (provisioned, active, suspended, cancelled)

Dashboard analytics (MRR, churn, unpaid invoices, active subscriptions)

Audit log for critical actions and role-sensitive operations

# Recommended Build Sections

## Section 1: Foundation and Architecture

### Task 1.1: Create domain modules: organizations, users, customers, products, subscriptions, invoices, payments, audit-logs.

Implementation checklist:

☐ Map each domain to the backend layers it needs (model, service, controller, route).

☐ Define the ownership boundaries and shared dependencies between modules.

☐ Create the initial folder structure and placeholder exports for every domain module.

☐ Confirm each module can carry organization-aware data and role-based access rules.

### Task 1.2: Define coding conventions, folder boundaries, and API response standards.

Implementation checklist:

☐ Choose the naming, validation, and error-handling conventions for server and client code.

☐ Document which responsibilities belong in routes, controllers, services, and utilities.

☐ Standardize success, pagination, and error response shapes for the API.

☐ Align the conventions with how new modules and tests will be added going forward.

### Task 1.3: Add env variables for billing settings, tax defaults, and optional email notifications.

Implementation checklist:

☐ List the configuration values needed for billing rules, taxes, and notifications.

☐ Separate required values from optional values and define sensible defaults.

☐ Update environment templates and runtime loading so missing values fail safely.

☐ Confirm secrets and environment-specific values stay out of source control.

### Task 1.4: Create seed data strategy for local development.

Implementation checklist:

☐ Define the minimum demo data needed to exercise tenancy, billing, and lifecycle flows.

☐ Decide which records should always exist and which should be easy to regenerate.

☐ Create a repeatable seeding path for local environments and test resets.

☐ Verify the seed data reflects realistic relationships across organizations and accounts.

## Section 2: Authentication, Authorization, and Tenancy

### Task 2.1: Implement login, registration, and role-based route guards.

Implementation checklist:

☐ Define the authentication flow for sign-up, sign-in, sign-out, and session persistence.

☐ Decide how roles are stored and surfaced to both backend middleware and frontend routing.

☐ Protect server endpoints and client routes based on authentication and role requirements.

☐ Test the main access paths for owners, admins, support agents, and viewers.

### Task 2.2: Add organization context to every protected backend query.

Implementation checklist:

☐ Choose how the active organization is resolved for each authenticated request.

☐ Thread organization context through controllers, services, and data access code.

☐ Require organization filters on read and write operations by default.

☐ Review shared helpers to make sure cross-tenant queries cannot happen accidentally.

### Task 2.3: Prevent cross-tenant access with middleware-level checks.

Implementation checklist:

☐ Identify the tenant-sensitive resources that need ownership verification.

☐ Add middleware that rejects resource access outside the caller’s organization scope.

☐ Return consistent unauthorized and forbidden responses for tenant violations.

☐ Add regression coverage for direct object access attempts across organizations.

### Task 2.4: Create an admin onboarding flow to create the first organization owner.

Implementation checklist:

☐ Define the onboarding steps for creating the first organization and owner account.

☐ Capture the organization profile, admin identity, and initial configuration data.

☐ Initialize the default roles, settings, and starter records during onboarding.

☐ Confirm the onboarding flow hands off cleanly into the main application experience.

## Section 3: Core Data Models and Validation

### Task 3.1: Design schemas for Customer, ProductPlan, Subscription, Invoice, and Payment.

Implementation checklist:

☐ List the required fields, statuses, and relationships for each core entity.

☐ Model how subscriptions connect customers, plans, invoices, and payments over time.

☐ Capture audit-friendly timestamps, ownership fields, and lifecycle metadata.

☐ Review the schemas against the MVP scope before locking in the first version.

### Task 3.2: Use Zod validation for request payloads before controller logic.

Implementation checklist:

☐ Identify every create, update, and action endpoint that accepts user input.

☐ Define Zod schemas for body, query, and parameter validation where needed.

☐ Run validation before business logic and translate failures into consistent responses.

☐ Reuse schemas where possible so frontend forms and backend rules stay aligned.

### Task 3.3: Use Decimal.js for money calculations to avoid floating-point errors.

Implementation checklist:

☐ Catalog every field and workflow that touches prices, taxes, totals, or proration.

☐ Standardize how currency values are stored, transformed, and displayed.

☐ Apply Decimal.js to invoice generation, plan changes, and payment math.

☐ Verify edge cases such as rounding, zero-value items, and multi-line totals.

### Task 3.4: Add model indexes for query speed on organizationId, customerId, status, and date fields.

Implementation checklist:

☐ Review the highest-value query paths for dashboards, lists, and billing jobs.

☐ Add indexes for tenant filters, resource lookups, status views, and time-based reports.

☐ Avoid redundant indexes by comparing the access patterns across related models.

☐ Validate that the index plan supports both MVP traffic and local developer workflows.

## Section 4: Product Catalog and Customer Management UI

### Task 4.1: Build customer CRUD pages with search, filters, and pagination.

Implementation checklist:

☐ Define the customer list, detail, create, and edit views needed for the MVP.

☐ Choose the searchable fields, filters, and default sort order for customer records.

☐ Design the pagination behavior for list views and empty or error states.

☐ Confirm the customer workflows support both billing and support use cases.

### Task 4.2: Build product and plan management pages with clear active/inactive status.

Implementation checklist:

☐ Define the product, add-on, and plan attributes that admins need to manage.

☐ Make active and inactive states easy to interpret in tables and detail screens.

☐ Handle the constraints around editing plans that already back live subscriptions.

☐ Verify the UI communicates billing-cycle and pricing changes clearly.

### Task 4.3: Use React Hook Form + Zod resolvers for robust forms and validation UX.

Implementation checklist:

☐ Apply a common form pattern for create and edit experiences across the client.

☐ Connect field-level validation, error messaging, and submit handling to shared rules.

☐ Ensure forms preserve user input and surface server-side validation gracefully.

☐ Review complex forms such as plans and subscriptions for nested or conditional inputs.

### Task 4.4: Use React Query to cache API requests and simplify loading/error states.

Implementation checklist:

☐ Identify the queries and mutations that should be cached, invalidated, or prefetched.

☐ Standardize query keys around organization-aware resources and filters.

☐ Handle loading, retry, and error states consistently across the major screens.

☐ Verify optimistic or refresh behavior does not leave stale billing data on screen.

## Section 5: Subscription Lifecycle Engine

### Task 5.1: Implement create/upgrade/downgrade/suspend/cancel flows with status history.

Implementation checklist:

☐ Define the supported subscription states and the actions that move between them.

☐ Capture the data required for each lifecycle action, including effective timing.

☐ Persist a durable history entry whenever the subscription status changes.

☐ Verify each lifecycle flow updates downstream billing and reporting inputs correctly.

### Task 5.2: Create effectiveDate fields for scheduled changes.

Implementation checklist:

☐ Determine which lifecycle actions can take effect immediately versus later.

☐ Store effective dates in a way that works for billing, UI messaging, and audits.

☐ Handle queued changes so only valid future actions can coexist on a subscription.

☐ Review timezone and period-boundary behavior before finalizing the rules.

### Task 5.3: Track subscription events in a timeline table for support visibility.

Implementation checklist:

☐ Define the event types that support and billing teams need to inspect quickly.

☐ Capture actor, timestamp, change reason, and before/after context for each event.

☐ Make the timeline queryable from both subscription detail pages and reports.

☐ Confirm the timeline stays readable for long-lived subscriptions with many changes.

### Task 5.4: Guard invalid transitions (for example, canceling an already canceled subscription).

Implementation checklist:

☐ List the invalid state transitions and conflicting actions that must be blocked.

☐ Centralize transition rules so all write paths use the same lifecycle policy.

☐ Return actionable validation messages when a user attempts an invalid change.

☐ Add targeted tests for duplicate, out-of-order, and conflicting lifecycle requests.

## Section 6: Billing and Invoicing

### Task 6.1: Generate invoices from active subscriptions for a billing period.

Implementation checklist:

☐ Define the billing period inputs, invoice boundaries, and generation trigger.

☐ Collect all active subscription charges and transform them into line items.

☐ Persist invoice snapshots so later plan changes do not rewrite historical invoices.

☐ Review duplicate-run protection for manual and scheduled invoice generation.

### Task 6.2: Support prorated charges on mid-cycle plan changes.

Implementation checklist:

☐ Choose the proration method for upgrades, downgrades, and quantity changes.

☐ Calculate the unused portion of the old plan and the remaining portion of the new plan.

☐ Represent proration clearly on invoices so finance users can audit the math.

☐ Test edge cases around month length, billing anchors, and same-day changes.

### Task 6.3: Create invoice states: draft, open, paid, overdue, void.

Implementation checklist:

☐ Define the meaning and allowed transitions for each invoice state.

☐ Map invoice actions such as issue, mark paid, void, and overdue reminders to state changes.

☐ Make the state visible in list views, detail pages, and reporting endpoints.

☐ Ensure downstream payment and dashboard logic reads invoice state consistently.

### Task 6.4: Add manual payment recording and receipt notes for MVP.

Implementation checklist:

☐ Define the minimum payment fields needed for amount, method, date, and reference.

☐ Allow operators to attach receipt notes or proof for manually recorded payments.

☐ Apply recorded payments to the correct invoices and preserve reconciliation history.

☐ Review the permissions and audit trail requirements for manual payment updates.

## Section 7: Operations Dashboard and Reporting

### Task 7.1: Build KPI cards: MRR, active accounts, churn, invoice collection rate.

Implementation checklist:

☐ Define the exact business formula and date range behind each KPI.

☐ Choose the source queries and aggregation strategy for each metric.

☐ Decide how current period, prior period, and trend comparisons will be displayed.

☐ Validate the KPI math with seeded scenarios before sharing the dashboard broadly.

### Task 7.2: Add chart views with Recharts for trend analysis by month.

Implementation checklist:

☐ Select the monthly trends that matter most for finance and operations users.

☐ Shape backend responses so chart data is consistent and easy to consume.

☐ Design chart legends, tooltips, and empty states for quick interpretation.

☐ Verify charts handle sparse data, partial months, and filter changes gracefully.

### Task 7.3: Implement table filtering for overdue invoices and at-risk customers.

Implementation checklist:

☐ Define the filters, default presets, and risk rules that operators need most often.

☐ Support combining filters with search, sort, and pagination without confusion.

☐ Expose enough row detail for users to act without leaving the table unnecessarily.

☐ Confirm filtered tables stay performant as billing data grows.

### Task 7.4: Add export endpoints (CSV/JSON) for finance and operations users.

Implementation checklist:

☐ Define which reports need export support and which fields belong in each format.

☐ Apply the same tenant and role restrictions used by the on-screen reports.

☐ Choose export limits, filenames, and timestamping conventions for generated files.

☐ Verify exports preserve numeric precision and date consistency for downstream tools.

## Section 8: Audit Logging and Reliability

### Task 8.1: Record critical actions with who/when/what metadata.

Implementation checklist:

☐ Define the critical actions that must always create an audit record.

☐ Capture actor, organization, timestamp, target resource, and action summary fields.

☐ Store enough context to explain sensitive changes without leaking secrets.

☐ Review how audit data will be queried from support and admin workflows.

### Task 8.2: Add pino-http logging and request correlation IDs.

Implementation checklist:

☐ Decide the baseline request and error metadata that should appear in logs.

☐ Generate or propagate a correlation ID for each inbound request.

☐ Thread the correlation ID into application logs, job logs, and error responses where useful.

☐ Confirm the logging setup balances debugging value with privacy and noise control.

### Task 8.3: Use Node-Cron for scheduled billing runs and overdue reminder jobs.

Implementation checklist:

☐ List the background jobs required for MVP billing and reminder workflows.

☐ Define schedules, retry expectations, and duplicate-run protections for each job.

☐ Ensure scheduled jobs execute within organization-safe data boundaries.

☐ Plan how job success and failure states will be surfaced to operators.

### Task 8.4: Create centralized error handling with user-safe messages and developer diagnostics.

Implementation checklist:

☐ Define the error categories that should map to validation, auth, business, and system failures.

☐ Return user-safe messages while preserving richer diagnostics in logs and monitoring.

☐ Apply the same error shape across API endpoints and background job responses.

☐ Review failure paths for billing, tenancy, and lifecycle actions to ensure consistency.

## Section 9: Testing, Hardening, and Delivery

### Task 9.1: Write unit tests for lifecycle rules and billing calculators.

Implementation checklist:

☐ Identify the pure business rules that can be validated without full integration flows.

☐ Cover happy paths, invalid transitions, rounding behavior, and edge date scenarios.

☐ Use repeatable fixtures so billing and subscription test cases stay easy to read.

☐ Keep unit tests aligned with the documented lifecycle and invoicing rules.

### Task 9.2: Write integration tests for auth, tenant isolation, and invoice APIs.

Implementation checklist:

☐ Choose the end-to-end backend flows that prove auth, tenancy, and invoice correctness.

☐ Seed test organizations and users that make cross-tenant scenarios easy to validate.

☐ Verify both successful requests and the main failure modes for protected endpoints.

☐ Confirm integration tests cover the invoice generation and payment application workflows.

### Task 9.3: Add frontend tests for major forms and route protection.

Implementation checklist:

☐ Prioritize the forms and routes that carry the most user and business risk.

☐ Verify form validation, submission behavior, and post-submit navigation states.

☐ Test protected routes for both authorized and unauthorized user roles.

☐ Make sure client tests cover loading, error, and empty-state rendering paths.

### Task 9.4: Prepare deployment checklist: env vars, DB indexes, backup plan, smoke tests.

Implementation checklist:

☐ List the production prerequisites for configuration, data safety, and runtime readiness.

☐ Confirm required indexes, secrets, and scheduled jobs are configured before launch.

☐ Define the smoke-test flow for auth, billing, subscriptions, and dashboards after deploy.

☐ Document rollback and recovery expectations for the first release window.

# Suggested Milestones

Milestone 1 (Week 1): Auth + tenancy + base schemas

Milestone 2 (Week 2): Customers + catalog + subscription CRUD

Milestone 3 (Week 3): Billing engine + invoice workflows

Milestone 4 (Week 4): Dashboards + audit logs + polish + tests

# Portfolio Positioning Tips

Document system design decisions in the README (tenancy, money precision, lifecycle state machine).

Publish an API reference and a short architecture diagram.

Include sample tenant demo accounts and seeded test data.

Record a 3-5 minute walkthrough video showing real workflow scenarios.